30-Day Project Development Plan

This document outlines a 30-day development schedule for the project, covering backend setup, route expansion, middleware integration, and frontend development.

Week 1 – Backend Setup & Models

| Day | Task / Commit Description | Files to Commit |
| --- | --- | --- |
| 1 | Init project & setup Express server | backend/package.json, .gitignore, backend/index.js (basic server start) |
| 2 | Add MongoDB connection config | backend/models/index.js (just DB connection part), .env.example |
| 3 | Create Admin, Student, Professor schema | backend/models/index.js (schemas only) |
| 4 | Add Course & Assignment schema | backend/models/index.js (append) |
| 5 | Add Submission schema & export models | Finish backend/models/index.js |
| 6 | Create base routes for /student | backend/routes/student.js (just login placeholder) |
| 7 | Create base routes for /admin | backend/routes/admin.js (basic CRUD placeholder) |

Week 2 – Backend Routes Expansion

| Day | Task / Commit Description | Files to Commit |
| --- | --- | --- |
| 8 | Add /course routes | backend/routes/course.js (basic endpoints) |
| 9 | Add /post routes | backend/routes/post.js |
| 10 | Add /professor routes | backend/routes/professor.js |
| 11 | Add /markAttendance route | backend/routes/markAttendance.js |
| 12 | Add /viewAttendance route | backend/routes/viewAttendance.js |
| 13 | Add /results route | backend/routes/results.js |
| 14 | Add /todo route | backend/routes/todo.js |

Week 3 – Middleware & Integration

| Day | Task / Commit Description | Files to Commit |
| --- | --- | --- |
| 15 | Add JWT authentication middleware | backend/middleware/user.js, backend/middleware/professorAuth.js, backend/middleware/userAuth.js |
| 16 | Add file upload middleware | backend/middleware/Upload.js |
| 17 | Integrate routes in index.js | Updated backend/index.js with all route imports |
| 18 | Test backend with Postman & fix minor issues | Small changes across backend |

Week 4 – Frontend Setup & UI

| Day | Task / Commit Description | Files to Commit |
| --- | --- | --- |
| 19 | Init React app | frontend/package.json, src/index.js, .gitignore |
| 20 | Add Tailwind & Material UI setup | tailwind.config.js, styles |
| 21 | Create basic layout (Navbar, Sidebar) | frontend/src/components/Navbar.js, Sidebar.js |
| 22 | Add Login & Register pages | frontend/src/pages/Login.js, Register.js |
| 23 | Add Dashboard page for Admin, Student, Professor | frontend/src/pages/AdminDashboard.js, StudentDashboard.js, ProfessorDashboard.js |
| 24 | Add Course list & detail page | frontend/src/pages/CourseList.js, CourseDetail.js |
| 25 | Add Assignment upload & submission UI | frontend/src/pages/Assignments.js |
| 26 | Add Attendance view UI | frontend/src/pages/Attendance.js |
| 27 | Add Results view UI | frontend/src/pages/Results.js |
| 28 | Connect frontend to backend API | API services in frontend/src/api/ |
| 29 | Final bug fixes & polish | Small fixes in backend & frontend |
| 30 | Final commit – Project ready 🎉 | README.md with setup instructions |